Section III.	Evaluation and Qualification Criteria

For

EPC/Turn-Key of Works Contracts

(Without Prequalification)

Required

This Section contains all the criteria that the Employer shall use to evaluate bids and qualify Bidders. In accordance with ITB 36 and ITB 38, no other factors, methods or criteria shall be used. The Bidder shall provide all the information requested in the forms included in Section IV, Bidding Forms.

- Evaluation

  - Technical Evaluation

In addition to the criteria listed in ITB 36.2 (a) – (c) the following factors shall apply:

  - Economic Evaluation

Any adjustments in price that result from the procedures outlined below shall be added, for purposes of comparative evaluation only, to arrive at an “Evaluated Bid Price.” Bid prices quoted by bidders shall remain unaltered.

    - Quantifiable Deviations and Omissions

Quantifiable Deviations and Omissions from the contractual obligations: the evaluation shall be based on the evaluated cost of fulfilling the contract in compliance with all contractual obligations under this bidding document. The Employer will assess the cost of such a deviation for the purpose of ensuring fair comparison of bids.

    - Time Schedule

Time to complete the plant and services from the effective date specified in Article 3 of the Contract Agreement for determining time for completion of pre-commissioning activities is: (540 days ). No credit will be given for earlier completion.

    - Operating and Maintenance Costs

    - Functional Guarantees of the facilities

    - Work, services, facilities, etc., to be provided by the Employer

    - Specific additional criteria

    - Domestic Preference

  - Technical Alternatives

Technical alternatives, if permitted under ITB 13.4, will be evaluated

2 . Qualification:-  Contractor shall submit  his qualification as tables bellow

| Factor | 2.1 Eligibility |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentation Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
| 2.1.1 Nationality | Nationality in accordance with ITB 4.2. | Must meet requirement | Existing or intended JVA must meet requirement | Must meet requirement | N / A | Form ELI –1.1 and 1.2, with attachments |
| 2.1.2 Conflict of Interest | No- conflicts of interests as described in ITB 4.3. | Must meet requirement | Existing or intended JVA must meet requirement | Must meet requirement | N / A | Letter of Bid |
| 2.1.3 Employer Ineligibility | Not having been declared ineligible by the Employer as described in ITB 4.4. | Must meet requirement | Existing JVA must meet requirement | Must meet requirement | N / A | Letter of Bid |
| 2.1.4 Government Owned Entity | Compliance with conditions of ITB 4.5 | Must meet requirement | Must meet requirement | Must meet requirement | N / A | Form ELI –1.1 and 1.2, with attachments |
| 2.1.5 Ineligibility based on a United Nations resolution or Borrower’s country law | Not having been excluded as a result of the Borrower’s country laws or official regulations, or by an act of compliance with UN Security Council resolution, in accordance with ITB 4.7 | Must meet requirement | Existing JVA must meet requirement | Must meet requirement | N / A | Letter of Bid |

| Factor | 2.2 Historical Contract Non-Performance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentation Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
| 2.2.1 History of non- performing contracts | Non-performance of a contract did not occur within the last THREE (_) years prior to the deadline for application submission, based on all information on fully settled disputes or litigation. A fully settled dispute or litigation is one that has been resolved in accordance with the Dispute Resolution Mechanism under the respective contract, and where all appeal instances available to the bidder have been exhausted. | Must meet requirement by itself or as partner to past or existing JVA | N / A | Must meet requirement by itself or as partner to past or existing JVA | N / A | Form CON – 2 |
| 2.2.2 Pending Litigation | All pending litigation shall in total not represent more than percent ( 50_%) of the Bidder’s net worth and shall be treated as resolved against the Bidder. | Must meet requirement by itself or as partner to past or existing JVA | N / A | Must meet requirement by itself or as partner to past or existing JVA | N / A | Form CON – 2 |

| Factor | 2.3 Financial Situation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentatio n Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
| 2.3.1 Historical Financial Performance | Submission of audited balance sheets or if not required by the law of the bidder’s country, other financial statements acceptable to the Employer, for the last [Five ] years to demonstrate the current soundness of the bidders financial position and its prospective long term profitability. | Must meet requirement | N / A | Must meet requirement | N / A | Form FIN –1 with attachments |

| Factor | 2.3 Financial Situation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentatio n Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
| 2.3.2. Average Annual Turnover | Minimum average annual turnover of $22,376,000 , calculated as total certified payments received for contracts in progress or completed, within the last ( FIVE ) years | Must meet requirement | Must meet requirement | Must meet percent ( 25 %) of the requirement | Must meet percent ( 50 %) of the requirement | Form FIN –2 |
| 2.3.3. Financial Resources | The Bidder must demonstrate access to, or availability of, financial resources such as liquid assets, unencumbered real assets, lines of credit, and other financial means, other than any contractual advance payments to meet: - the following cash-flow requirement: …$3729333 ……………… and - the overall cash flow requirements for this contract | Must meet requirement | Must meet requirement | Must meet percent ( 50 %) of the requirement | Must meet percent (_50 %) of the requirement | Form FIN –3 Form FIN-4 |

| Factor | 2.3 Financial Situation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentatio n Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
|  | and its current commitments. |  |  |  |  |  |

| Factor | 2.4 Experience |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentation Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |

| Factor | 2.4 Experience |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentation Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
| 2.4.1General Experience | Experience under contracts in the role of contractor, subcontractor, or management contractor for at least the last [_TEN ] years prior to the applications submission deadline, and with activity in at least nine (9) months in each year. | Must meet requirement | N / A | Must meet requireme nt | N / A | Form EXP-1 |
| 2.4.2a Specific Experience | (a)Participation as contractor, management contractor, or subcontractor, in at least ( THREE_) contracts within the last Five ( ) years , each with a value of at least (_$13425600 ), that have been successfully and substantially completed and that are similar to the proposed Works. The similarity shall be based on the physical size, complexity, methods/technology or other | Must meet requirement | Must meet requirements for all characteristics | N / A | Must meet requirement for one characteristic | Form EXP 2(a) |

| Factor | 2.4 Experience |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Factor | Criteria |  |  |  |  | Documentation Required |
|  | Requirement | Bidder |  |  |  |  |
|  |  | Single Entity | Joint Venture or Association |  |  |  |
|  |  |  | All partners combined | Each partner | At least one partner |  |
|  | characteristics as described in Section VI, Employer’s Requirements. |  |  |  |  |  |
| 2.4.2b Specific Experience | - For the above or other contracts executed during the period stipulated in 2.4.2(a) above, a minimum experience in the following key activities: - Crude oil tanks or hydrocarbon tanks….. | Must meet requirements | Must meet requirements | N / A | Must meet requirements | Form EXP-2(b) |

  - Personnel

The Bidder must demonstrate that it has the personnel for the key positions that meet the following requirements:

| No. | Position | Total Work Similar Experience (years) | In Similar Works Experience (years) |
| --- | --- | --- | --- |
| 1 | Project management | 10 | 5 |
| 2 | Civil eng. | 10 | 5 |
| 3 | surveyer | 5 | 5 |
| 4 | Mechanical eng. | 10 | 5 |
| 5 | Instrument eng. | 10 | 5 |
| 6 | Enspector eng. | 10 | 5 |
| 7 | Electrical eng. | 10 | 5 |
| 8 | Instruction eng. | 10 | 5 |

The Bidder shall provide details of the proposed personnel and their experience records using Forms PER-1 and PER-2 included in Section IV, Bidding Forms.

  - Equipment not applied

The Bidder must demonstrate that it has the key equipment listed hereafter:

| No. | Equipment Type and Characteristics | Minimum Number required |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

The Bidder shall provide further details of proposed items of equipment using Form EQU in Section IV, Bidding Forms.

  - Subcontractors

Subcontractors/manufacturers for the following major items of supply or services must meet the following minimum criteria, herein listed for that item. Failure to comply with this requirement will result in rejection of the subcontractor.

| Item No. | Description of Item | Minimum Criteria to be met |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

In the case of a Bidder who offers to supply and install major items of supply under the contract that the Bidder did not manufacture or otherwise produce, the Bidder shall provide the manufacturer’s authorization, using the form provided in Section 4 (Bidding Forms), showing that the Bidder has been duly authorized by the manufacturer or producer of the related plant and equipment or component to supply and install that item in the Employer’s country. The Bidder is responsible for ensuring that the manufacturer or producer complies with the requirements of ITB 4 and 5 and meets the minimum criteria listed above for that item.